DKIP — Defense Knowledge Intelligence Platform (POC 1)

End-to-End Technical Implementation Plan

Derived from POC1 PRD v1.0  ·  17 July 2026  ·  UNCLASSIFIED // FOR DEMONSTRATION  ·  Internal engineering spec

Source spec: POC1-Defense-Knowledge-Intelligence-Platform-PRD.docx (v1.0, 17 Jul 2026, UNCLASSIFIED // FOR DEMONSTRATION). This document is written to be executed from directly. It states the mechanism, why it was chosen, the alternatives considered, and the concrete tech. Where the PRD gives a contract (e.g. /api/v1/query), this plan preserves it verbatim.

1. Context — why this is being built

Defense organizations hold enormous technical documentation (manuals, SOPs, maintenance/inspection records, engineering docs, logistics, training, historical logs) spread across systems and formats. The knowledge exists; finding, synthesizing and citing it quickly is the bottleneck. Personnel burn hours locating and reading documents before an operational or maintenance decision.

What we are building: a platform where authorized personnel ask questions in natural language over the organization's own documents and get accurate, cited, grounded answers — plus summarization, templated report generation, and dashboards over structured data. Every AI call goes through one model gateway, so the demo runs on a hosted provider while production runs fully local and air-gapped with zero application-code change.

POC outcome ("done"): a polished end-to-end demo over realistic but entirely fictional defense documents — ask -> grounded cited answer; summarize a manual; generate a report; view a dashboard; abstain on out-of-corpus questions; and flip the AI provider cloud->local via config only. It is a demonstration platform and reusable production foundation, not an accredited system.

Non-goals (POC): ATO/accreditation, write-back into systems of record (read/advisory only), ingestion of real classified data (fictional only), native mobile (responsive web only), live classified-system integration.

2. Locked decisions & assumptions

| # | Decision | Value for this plan |
| --- | --- | --- |
| D1 | Reference stack | Follow the PRD stack as-is: React/TS · FastAPI + async workers · Qdrant (vectors) + OpenSearch (BM25) · PostgreSQL · MinIO (objects) · Keycloak (identity). Genuine hybrid retrieval with two purpose-built engines. |
| D2 | Model gateway binding | Demo/cloud = OpenAI (generation + embeddings). Production/air-gap = local (vLLM/Ollama LLM + BGE embeddings). Reranker = local cross-encoder in both environments (OpenAI has no rerank API; the PRD wants the reranker "local-capable"). |
| D3 | Timelines | None. Plan is dependency-ordered phases with exit criteria, no durations. |
| D4 | Emphasis (most depth) | Grounded RAG quality · Security/RBAC/audit · Demo polish · High-end UI. Air-gap swap covered fully as a hard requirement. |
| A1 | Corpus | Fictional documents modeled on Indian Army / Corps of EME styles. |
| A2 | Roles | Exactly two: admin (manage content + config) and user (query only). |
| A3 | Posture | Encryption in transit + at rest, secret store, least privilege, RBAC, immutable audit; aligned to DPDP Act 2023 / CERT-In / MoD-DRDO as a target posture, not a certification. |

Consequence of D2 to flag up front (senior-engineer note): demo embeddings (OpenAI text-embedding-3-large, 3072-d) differ from production embeddings (BGE, 1024-d). A vector index is only valid for the exact embedding model that built it. Therefore the cloud->local swap of the embedding provider requires a corpus re-embed / re-index, it is not free. This plan handles that explicitly (§7.3) by pinning the embedding signature to each Qdrant collection and shipping a re-index job. The LLM (generation) and reranker swaps are genuinely zero-data-change. If the org later wants a fully zero-change swap, run local embeddings even in the demo — noted as an option, not the default here.

3. System architecture (overview)

┌────────────────────────────────────────────┐ Browser (React/TS SPA) ───────▶│ API Gateway / FastAPI (async) │ - Chat + citations │ - AuthN (Keycloak OIDC) / AuthZ (RBAC) │ - Source viewer (highlight) │ - Query · Ingest-admin · Reports · │ - Admin + Ingestion console │ Dashboards · Audit · Health │ - Dashboards · Report editor └───────┬───────────────┬───────────┬──────┘ │ │ │ ┌────────────────────┘ │ └───────────────┐ ▼ ▼ ▼ ┌─────────────────────────┐ ┌──────────────────────────┐ ┌─────────────────────┐ │ RETRIEVAL / RAG CORE │ │ ASYNC WORKERS (Celery) │ │ MODEL GATEWAY │ │ hybrid search + rerank │ │ ingest: parse→OCR→chunk │ │ generate/embed/ │ │ + grounded synthesis │ │ →embed→index; connectors│ │ rerank (1 iface) │ └──────┬───────┬──────────┘ └───────┬──────────────────┘ └──────┬──────────────┘ │ │ │ │ ┌────────▼─┐ ┌──▼──────────┐ ┌───────▼────────┐ provider binding = CONFIG │ Qdrant │ │ OpenSearch │ │ MinIO (objects)│ ┌──────────┴──────────┐ │ (vectors)│ │ (BM25) │ │ raw files/OCR │ demo │ OpenAI (gen+embed) │ └──────────┘ └─────────────┘ └────────────────┘ prod │ vLLM/Ollama + BGE │ │ │ │ │ local rerank (both) │ └───────┴───────────┬───────────────┘ └─────────────────────┘ ▼ ┌───────────────────────┐ ┌──────────────┐ │ PostgreSQL │ │ Keycloak │ │ metadata · chunks-meta│ │ OIDC/SAML + │ │ audit · jobs · struct.│ │ local users │ │ data tables (SQL Q&A) │ └──────────────┘ └───────────────────────┘

Two runtime planes: (1) synchronous request plane (query, summarize, report draft, dashboard) served by FastAPI + RAG core; (2) asynchronous ingest plane (workers pulling from a broker) that populates the stores. They share Postgres/Qdrant/OpenSearch/MinIO and the gateway. This separation is what lets ingestion of a large corpus proceed without blocking interactive queries (FR-5.2.4 incremental re-index, FR-5.2.5 per-file reporting).

Request flow for a question (PRD §6.1, expanded):

1. SPA POSTs /api/v1/query with a bearer token. FastAPI validates the token (Keycloak JWKS) -> resolves user + role (must be authenticated, FR-5.3.6).

2. Multi-turn: prior turns + the new question -> query rewrite into a standalone query (§5.7).

3. Hybrid retrieval: dense (Qdrant) || lexical (OpenSearch BM25), each filtered by the user's scope and by classification/access tags the user is cleared for (§10.2).

4. Fusion (Reciprocal Rank Fusion) merges the two candidate lists.

5. Rerank top-N with the local cross-encoder -> top-k evidence.

6. Grounded synthesis via the gateway (temperature 0), constrained to the k passages, emitting inline citation markers.

7. Grounding guardrail: verify every claim maps to a cited passage; if evidence is insufficient -> abstain (grounded:false, answer:null).

8. Response returns answer + citations + confidence + grounded. The query, the exact source chunk IDs used, and the answer are written to the immutable audit log (FR-5.6.1/5.6.3), enabling later re-verification.

4. Technology stack & rationale

| Layer | Choice | Why this (vs the alternative) |
| --- | --- | --- |
| Web | React + TypeScript, Vite, Tailwind, shadcn/ui (Radix), TanStack Query, Zustand, Recharts | PRD-mandated React/TS. shadcn/Radix gives accessible, ownable primitives for a high-end bespoke look (§11) without a heavy design-locked framework. TanStack Query handles server-state/streaming cache cleanly. |
| API | FastAPI (async), Pydantic v2, Uvicorn/Gunicorn | Async I/O matches the fan-out to Qdrant+OpenSearch+gateway concurrently; Pydantic gives typed contracts that mirror the PRD API. |
| Workers | Celery + Redis broker (RabbitMQ optional) | Mature, air-gap installable, per-task retry/visibility for per-file ingest reporting. (arq/RQ are lighter but Celery's routing/monitoring wins for bulk ingest.) |
| Vectors | Qdrant | Purpose-built ANN with rich payload filtering (needed to filter by collection/type/unit/date/classification at query time). Runs self-hosted/air-gapped. |
| Lexical | OpenSearch (BM25) | Exact-term recall for part numbers / nomenclatures that dense search misses. Apache-2.0, air-gap friendly. |
| Relational | PostgreSQL | System of record for metadata, chunk anchors, audit, jobs, and the structured-data tables that back Structured-Data Q&A (§5.8). |
| Objects | MinIO (S3 API) | Stores raw uploads + OCR renders + exported PDFs/DOCX. S3-compatible, self-hosted. |
| Identity | Keycloak | OIDC/SAML broker with local-account fallback (FR-5.1.5). One place to manage the two realms/roles. |
| Gateway | Internal ModelGateway Protocol | The one seam the whole air-gap story rests on (§7). |
| OCR | Tesseract (+ OCRmyPDF), optional PaddleOCR | Fully local, no cloud OCR (air-gap). |
| Embeddings | OpenAI text-embedding-3-large (demo) / BGE-M3 or bge-large-en-v1.5 (prod) | Behind the gateway; see §7. |
| Reranker | bge-reranker-v2-m3 (local, both envs) | Cross-encoder quality; local-capable per PRD. |
| LLM | OpenAI GPT-4o / GPT-4.1-class (demo) / Llama-3.1 or Qwen2.5 via vLLM (prod) | Behind the gateway; see §7. |

5. The RAG core — deep dive  (emphasis area)

5.0 What "retrieval-augmented generation" means here, and why

An LLM alone will confabulate plausible-but-wrong defense procedures — unacceptable when the answer drives a maintenance or operational action. RAG separates knowing from finding: we do not ask the model what it knows; we retrieve the exact passages from the org's own corpus and ask the model to compose an answer using only those passages, with citations. The model becomes a reader and synthesizer, not a knowledge source. This is what makes the three headline guarantees possible:

Grounded — every sentence is traceable to a retrieved source (FR-5.3.1/5.3.3).

No hallucination — if retrieval finds insufficient evidence, the system abstains rather than guessing (FR-5.3.4).

Auditable — we log the exact chunks used, so any past answer can be re-verified (FR-5.6.3).

The pipeline: rewrite -> retrieve (hybrid) -> fuse -> rerank -> synthesize -> verify/abstain -> cite. Each stage below states mechanism + why.

5.1 Chunking & citation anchoring  (FR-5.2, 4.2.1)

Mechanism. During ingestion each document is split into overlapping chunks (~400-800 tokens, ~10-15% overlap), structure-aware: splits prefer section/heading/paragraph boundaries, never mid-table. Every chunk stores anchors that resolve a citation back to the exact source location:

chunk = { id, document_id, text, revision, anchor: { section, page_start, page_end, char_start, char_end, bbox? }, metadata: { doc_type, unit, effective_date, classification, superseded:bool } }

Why chunk at all? Embedding a whole manual into one vector destroys locality — a query about "hydraulic pressure loss" must match the specific passage, not the average of a 200-page manual. Chunks are the retrieval unit and the citation unit, so the thing we rank is the thing we cite.

Why structure-aware + overlap? Overlap prevents an answer-bearing sentence from being cut across a boundary; structural splitting keeps a procedure's steps together so a citation opens to a coherent passage. Page/bbox anchors are what let the source viewer highlight the exact region (§11.3, FR-5.2.2 page-level citations for OCR'd PDFs).

Revisions. Current revisions are preferred at retrieval; superseded chunks are indexed but flagged superseded:true and de-ranked (4.2.1).

Alternatives considered: fixed-size naive chunking (simple but breaks tables/procedures — rejected); semantic/late-chunking (better boundaries, heavier compute — deferred as a tunable upgrade). Recommendation: structure-aware fixed window with overlap, boundaries from the parser's layout tree.

5.2 Embeddings

Mechanism. Each chunk's text -> a dense vector via the gateway's embed(); stored in Qdrant with the chunk id + filter payload. Query text is embedded the same way at search time.

Why. Dense vectors capture meaning — "corrective procedure for pressure loss" retrieves a passage titled "remedial action on hydraulic under-pressure" even with no shared keywords. That semantic bridge is exactly what keyword search cannot do.

Model. Demo text-embedding-3-large (3072-d); prod BGE (1024-d) — see §7.3 for the index-consistency handling.

5.3 Hybrid retrieval: dense + lexical  (FR-5.3.2, 4.2)

Mechanism. Run two retrievers in parallel:

Dense (Qdrant) — cosine ANN over embeddings -> semantically similar chunks.

Lexical (OpenSearch BM25) — exact/near-exact term match -> chunks containing "OM-VEH-001", "NSN 2530-…", precise nomenclatures.

Both are filtered identically by scope + classification (§10.2).

Why both (the core of 4.2). Dense search misses exact tokens (part numbers, codes, acronyms) because they carry little semantic signal; BM25 nails them. BM25 misses paraphrase; dense nails it. Defense corpora are dense with both natural-language procedures and rigid identifiers, so neither alone is acceptable. Running both and fusing is the standard, defensible answer.

Fusion — Reciprocal Rank Fusion (RRF). Merge the two ranked lists by score = Σ 1/(k + rank_i) (k~60). Why RRF over score-normalization? Dense cosine and BM25 scores live on incomparable scales; normalizing them is fragile and needs per-corpus tuning. RRF uses only ranks, is parameter-light, and is robust — the pragmatic default. (Weighted linear fusion is offered as a tunable if eval shows one retriever should dominate.)

5.4 Reranking  (4.2.2)

Mechanism. Take the top ~30-50 fused candidates and score each (query, passage) pair with a cross-encoder (bge-reranker-v2-m3) via the gateway's rerank(); keep the top k (~5-8) as the evidence set.

Why. Bi-encoder retrieval (embeddings) scores query and passage independently — fast, but approximate. A cross-encoder reads query and passage together, so it judges true relevance far better. We can't cross-encode the whole corpus (too slow), so the pattern is cheap recall (hybrid) -> expensive precision (rerank) on a shortlist. This is the single highest-leverage quality lever for faithfulness and citation correctness. Reranker is local in both demo and prod (D2) — keeping ranking behavior identical across the swap.

5.5 Grounded answer synthesis + abstention  (FR-5.3.1/5.3.4, 4.1)

Mechanism.

1. Build a prompt: a strict system instruction + the k reranked passages, each tagged [S1]…[Sk] with its citation metadata.

2. gateway.generate(temperature=0, stop=…) — deterministic, low-creativity decoding.

3. The model must answer only from [S1..Sk], attach [Sn] markers inline, and must emit the sentinel INSUFFICIENT_SOURCES if the passages don't support an answer.

4. Grounding guardrail (post-check): every citation marker must map to a real passage; if the answer contains material claims with no citation, or the model emitted the sentinel, or reranker top score < threshold -> abstain: return { answer:null, grounded:false } (PRD contract) with an "insufficient sources" UI state (FR-5.3.4, §6.6).

Why a hard abstention path? The costliest failure in this domain is a confident wrong procedure. Abstention is a feature, measured on the golden set (§14). Temperature 0 + "answer only from sources" + a post-hoc citation check gives defense-in-depth against hallucination.

Confidence. confidence in the response is derived from reranker top-score + citation coverage (fraction of answer sentences with a resolved citation) — a transparent, explainable heuristic, not a model self-report.

Alternatives considered: let the model cite freely (rejected — unverifiable); use a second LLM "grounding judge" (stronger but doubles latency/cost — offered as an eval-time check and an optional runtime toggle).

5.6 Citation binding & explainability  (4.6, FR-5.3.3)

Each [Sn] marker binds to { doc, section, page, chunk_id, char_span }. The API returns citations as structured objects (PRD { "doc","section","page" } plus chunk_id for exact re-resolution). Clicking a citation opens the source at the exact location with the passage highlighted (§11.3). Multi-source answers list all contributing documents. The chunk_id set is persisted with the answer for audit re-verification (FR-5.6.3).

5.7 Multi-turn context & query scoping  (FR-5.3.5)

Mechanism. A chat session stores prior turns. On each new turn, a lightweight query-rewrite call turns "what about the 20-tonne variant?" into a standalone query using the last few turns, then retrieval runs on the rewritten query. scope (collections, doc_types, unit, date) filters both retrievers.

Why rewrite before retrieve? Retrieval is stateless — it can't resolve "it"/"that variant". Rewriting restores the referents so hybrid search has full terms to match. Cheaper and more reliable than stuffing whole history into retrieval.

5.8 Structured-Data Q&A  (4.7, FR-5.5)  (distinct from document RAG)

Mechanism. CSV/XLSX and connected DB tables are ingested into typed Postgres tables with a schema catalog (table, columns, types, descriptions, unit/equipment dimensions). A quantitative question ("current serviceable count of 5-tonne recovery vehicles in 12 Corps") is answered by:

1. Classify intent -> structured vs unstructured (or both).

2. Constrained text-to-SQL: the gateway generates SQL restricted to the catalog's whitelisted tables/columns, executed read-only against a least-privilege role, with LIMIT guards.

3. Return the computed figure plus the contributing rows (drill-down, FR-5.5.3).

A single answer can combine a structured value with an unstructured manual passage (4.7) — the orchestrator runs both paths and the synthesis step merges them with citations to both the rows and the passage.

Why text-to-SQL over "let the LLM read the CSV"? Aggregates must be computed, not estimated — the DB guarantees the arithmetic; the LLM only writes the query. Whitelisting + read-only + LIMIT contains the classic text-to-SQL risks (injection, runaway scans, data exfiltration).

Alternatives: pandas-in-sandbox execution (flexible, harder to secure — rejected for POC); pre-built parameterized metrics only (safest, least flexible — kept as the fallback for the dashboard aggregates in §5.10/§11.3).

5.9 Summarization  (4.3, FR-5.4.1)

Mechanism. Single-doc: chunk -> map-reduce summarize (summarize chunks, then summarize the summaries) via the gateway, carrying citations through each step. Multi-doc topic summary: retrieve top passages across documents for the topic, then synthesize with citations. Formats: brief / detailed / bullet / executive (prompt-selected). Every material statement carries a citation (traceability requirement).

Why map-reduce. A long manual exceeds the context budget and dilutes attention; summarizing locally then composing preserves detail and keeps each statement anchored to a source chunk.

5.10 Report generation  (4.4, FR-5.4.2/5.4.3/5.4.4)

Mechanism. Admin-defined templates (inspection digest, fleet status, briefing note) declare fields; each field is bound to either a retrieval query (cited passage/figure) or a structured metric (SQL from §5.8). On "generate," the system fills fields with cited values, returns an editable draft (user edits before finalize), then exports to PDF and DOCX with header/footer + classification marking, citations intact. PDF via a headless-HTML renderer (WeasyPrint/Playwright-print); DOCX via python-docx/docxtpl.

Why template-bound fields. It keeps generated reports grounded and reproducible (each figure traces to a source), and makes the draft deterministic enough to review — a free-form "write me a report" prompt would reintroduce hallucination.

5.11 Failure-mode handling (RAG)

| Failure | Handling |
| --- | --- |
| No/weak evidence | Abstain (grounded:false), log event (§6.6). |
| Retriever returns off-topic | Rerank threshold gate; below threshold -> abstain. |
| Model ignores "cite only" | Post-hoc citation-coverage check strips/abstains uncited claims. |
| OCR garbage in a chunk | Ingestion quality flag; low-confidence OCR chunks de-ranked + surfaced in load report. |
| Stale/superseded doc cited | Superseded chunks de-ranked; UI badges revision. |
| Prompt injection inside a document | Passages are inserted as data, never as instructions; system prompt fences untrusted content (§10.6). |

6. Ingestion pipeline — deep dive  (4.8, FR-5.2)

6.1 Sources (three, one normalized chunk store)

Upload — admin uploads PDF/DOCX/PPTX/TXT/HTML + CSV/XLSX; scanned/image PDFs are OCR'd.

API — platform pulls documents/records from a source HTTP endpoint on a schedule.

Database — platform reads structured records directly from a connected DB (feeds Structured-Data Q&A §5.8).

6.2 Pipeline stages (async workers)

parse ─▶ (OCR if image/scanned) ─▶ chunk (structural metadata) ─▶ embed (gateway) ─▶ index (Qdrant + OpenSearch) └▶ metadata + anchors → Postgres raw bytes + OCR renders → MinIO

Runs asynchronously on Celery workers; incremental re-index on add/update/remove (FR-5.2.4); per-file success/failure captured in an ingestion_jobs/ingestion_files ledger and surfaced as a load report (FR-5.2.5).

Why async + per-file ledger. Bulk loads are long and partially fail; the interactive plane must not block, and admins must see which files failed and why. Each file is an independent task with its own status/error.

6.3 File-type handling

| Type | Parser | Notes |
| --- | --- | --- |
| PDF (text) | PyMuPDF / pdfplumber | keeps page + bbox anchors |
| PDF (scanned/image) | OCRmyPDF + Tesseract | page-level citations (FR-5.2.2); OCR confidence stored |
| DOCX | python-docx / mammoth | heading tree -> sections |
| PPTX | python-pptx | slide = section anchor |
| TXT/HTML | markdownify / selectolax | HTML stripped to structural text |
| CSV/XLSX | pandas/openpyxl | -> typed Postgres tables + schema catalog (§5.8), not chunked as prose |

6.4 OCR  (FR-5.2.2)

Detect image-only pages -> OCRmyPDF adds a text layer (kept in MinIO) -> text + page anchors flow to chunking. Local-only (no cloud OCR) for air-gap. OCR confidence per block is stored; low-confidence chunks are flagged in the load report and de-ranked.

6.5 Connectors as a trust boundary  (4.8 Rules)

Every API/DB connector:

Credentials in the secret store (never in Postgres/plain config).

Least-privilege, read-only connections.

Validated with a test fetch on save — a connector that can't fetch is not enabled.

Ingested docs carry access tags / classification captured at ingestion, enforced at retrieval (§10.2).

Why. Connectors reach into other systems — the highest-risk surface. Read-only + least-privilege + secret-store + test-on-save contains blast radius and prevents silently-broken sources.

6.6 Incremental re-index & change handling

Add -> embed+index new chunks. Update -> re-chunk changed doc, upsert by chunk_id, mark old revision superseded. Remove -> delete chunks from Qdrant + OpenSearch + Postgres (and object per policy). Content-hash per file avoids re-embedding unchanged documents (cost/latency).

7. Model Gateway — deep dive  (4.9)  (the air-gap seam)

7.1 The one interface (PRD-preserved)

# gateway/base.py — the ONLY place the app talks to AI models class ModelGateway(Protocol): def generate(self, prompt: str, *, system: str ¦ None = None, max_tokens: int = 1024, temperature: float = 0.0, stop: list[str] ¦ None = None) -> Completion: ... def embed(self, texts: list[str]) -> list[list[float]]: ... def rerank(self, query: str, passages: list[str]) -> list[float]: ...

Application code (RAG core, ingestion, summarizer, reporter) imports only this Protocol. No module imports openai or vllm directly.

7.2 Providers

| Op | Demo (MODEL_PROVIDER=cloud) | Production (MODEL_PROVIDER=local) |
| --- | --- | --- |
| generate | OpenAI Chat Completions (GPT-4o / 4.1-class) | vLLM (OpenAI-compatible server) or Ollama serving Llama-3.1 / Qwen2.5 |
| embed | OpenAI text-embedding-3-large | BGE-M3 / bge-large-en-v1.5 (local) |
| rerank | local bge-reranker-v2-m3 | local bge-reranker-v2-m3 (identical) |

Selected by config only (env/secret) — no code change, no redeploy of application logic (FR-5.1.3). vLLM's OpenAI-compatible API means the local generate provider is nearly the same client code pointed at an internal URL.

7.3 The embedding-index consistency problem (and the fix)

A Qdrant collection is only meaningful for the embedding model that built it (dimension + geometry). Because demo embed ≠ prod embed:

Each Qdrant collection is named/tagged with its embedding signature (model@dim, e.g. corpus__openai-3l-3072). Retrieval refuses a collection whose signature ≠ the active embed provider.

Switching the embed provider triggers a re-index job (re-embed all chunks into a new signed collection); the old collection is retained until cutover. OpenSearch (lexical) is unaffected — no re-index needed there.

The generate and rerank swaps are genuinely zero-data-change.

Recommended production posture: to make the swap fully zero-change, run local embeddings even in the demo (the reranker already is). Kept as an option; default follows D2 (OpenAI embeddings in demo) with the re-index job as the bridge.

7.4 Cross-cutting gateway concerns

Timeouts + retries with backoff; streaming passthrough for generate (SSE to the SPA); token/cost accounting per request (audit); provider health surfaced to /health. Egress note (demo only): cloud provider = data leaves the enclave, so demo uses only fictional data (A1) and the posture doc states production has no outbound network (air-gap).

8. Data model & storage

8.1 PostgreSQL (system of record) — core tables

organizations(id, name, created_at) collections(id, org_id→, name, description) users(id, org_id→, subject/keycloak_id, email, display_name, role ∈ {admin,user}, clearance_level, is_local_fallback, disabled_at) documents(id, org_id→, collection_id→, title, doc_type, source ∈ {upload,api,db}, revision, effective_date, unit, classification, access_tags[], content_hash, object_key→MinIO, status, created_by→, created_at) chunks(id, document_id→, ordinal, section, page_start, page_end, char_start, char_end, revision, superseded bool, ocr_confidence, embedding_signature) -- vector lives in Qdrant keyed by chunks.id; text mirrored to OpenSearch connectors(id, org_id→, kind ∈ {api,db}, config_json, secret_ref, schedule_cron, last_status, last_tested_at, enabled) ingestion_jobs(id, org_id→, source, trigger, started_at, finished_at, status, summary) ingestion_files(id, job_id→, filename, status ∈ {ok,failed}, error, doc_id→) report_templates(id, org_id→, name, fields_json) reports(id, org_id→, template_id→, scope_json, draft_json, status, exported_object_key) dashboards(id, org_id→, name, definition_json) structured_tables(id, org_id→, name, source, schema_catalog_json) -- catalog for text-to-SQL chat_sessions(id, org_id→, user_id→, title, created_at) chat_messages(id, session_id→, role, content, created_at) answers(id, message_id→, question, answer_text, grounded bool, confidence, source_chunk_ids[], provider, model, latency_ms) -- FR-5.6.3 re-verify audit_events(id, org_id→, actor_user_id→, action, target_type, target_id, request_meta_json, prev_hash, hash, created_at) -- append-only (§10.3)

Plus per-org structured data tables (dynamically created from CSV/XLSX/DB, catalogued in structured_tables) that back §5.8 — queried read-only.

8.2 Qdrant

Collection per embedding signature (§7.3). Point = { id: chunk_id, vector, payload: { org_id, collection_id, doc_type, unit, effective_date, classification, access_tags, superseded, revision } }. Payload indexed for filtered ANN (scope + classification enforced inside the search, not post-filtered).

8.3 OpenSearch

Index chunks mapping: text (BM25 analyzer), plus keyword fields mirroring the Qdrant payload for identical filtering. Exact-term subfields for part numbers/nomenclatures.

8.4 MinIO

Buckets: raw/ (originals), ocr/ (text-layer renders), exports/ (generated PDF/DOCX). Object keys referenced from documents.object_key / reports.exported_object_key. Server-side encryption on.

8.5 Retention & encryption

TLS everywhere in transit; at rest: Postgres/Qdrant/OpenSearch/MinIO volume encryption + MinIO SSE. Audit is append-only and retained for the POC's full window.

9. API surface (complete)

9.1 Conventions

Base //api/v1. JSON. Bearer JWT (Keycloak) on every route except /health.

Errors: { "error": { "code","message","request_id" } }; standard 400/401/403/404/409/422/429/500.

Pagination ?limit&cursor; long ops return 202 + job_id. Every state-changing call emits an audit event.

RBAC column below: A = admin only, U = any authenticated user.

9.2 Endpoint catalog

| Group | Method & path | RBAC | Purpose / notes | Audit |
| --- | --- | --- | --- | --- |
| Auth | GET /auth/me | U | current user + role + clearance | - |
| Auth | POST /auth/login (local fallback) | - | local-account fallback (FR-5.1.5) | login |
| Org | POST /orgs · POST /orgs/{id}/collections | A | onboarding (FR-5.1.1) | admin |
| Users | GET/POST/PATCH /users, role assignment | A | manage users/roles (FR-5.1.1/5.1.6) | admin |
| Ingest | POST /documents (multipart upload) | A | upload PDF/DOCX/… -> 202 job (FR-5.2.1) | upload |
| Ingest | GET /ingestion/jobs/{id} · /jobs/{id}/files | A | per-file load report (FR-5.2.5) | - |
| Connectors | POST /connectors (+ auto test-fetch) · POST /connectors/{id}/test · POST /connectors/{id}/run | A | API/DB sources; test-on-save (4.8 Rules, FR-5.1.2) | admin |
| Documents | GET /documents (filter by collection/type/unit/date/classification) · GET /documents/{id} · DELETE /documents/{id} | GET=U, DELETE=A | corpus browse/manage (FR-5.1.7) | access/delete |
| Source | GET /documents/{id}/source?chunk_id= | U | resolve citation -> passage+page+bbox for viewer (4.6) | access |
| Query | POST /query | U | grounded cited Q&A (PRD contract §9.3) | query+answer |
| Query | POST /query/stream (SSE) | U | streamed answer tokens + citations | query+answer |
| Summarize | POST /summarize (doc_id or topic+scope, format) | U | FR-5.4.1 | query |
| Reports | GET /report-templates · POST /report-templates (A) · POST /reports (draft) · PATCH /reports/{id} (edit) · POST /reports/{id}/export?format=pdf | docx | mixed | FR-5.4.2/3/4 |
| Dashboards | GET/POST /dashboards (POST=A) · POST /dashboards/{id}/data (filters) · GET /dashboards/{id}/drilldown | mixed | FR-5.5.x | access |
| Config | GET/PUT /config/model-provider | A | cloud/local swap (FR-5.1.3) | admin |
| Audit | GET /audit (search/filter) · GET /audit/export | A | FR-5.6.1/5.6.2 | - |
| Health | GET /health · GET /metrics | - / A | liveness + latency/volume/error metrics (FR-5.6.4) | - |

9.3 The /query contract (PRD-preserved, expanded)

POST /api/v1/query { "question": "corrective procedure for hydraulic pressure loss?", "scope": { "collections": ["veh-recovery"], "doc_types": ["manual","sop"], "unit": null, "date_from": null, "date_to": null }, "session_id": "…" } # session_id enables multi-turn (FR-5.3.5) -> 200 { "answer": "…", "citations": [ { "doc": "OM-VEH-001", "section": "4.3", "page": 37, "chunk_id": "…" } ], "confidence": 0.86, "grounded": true } # grounded=false and answer=null when evidence is insufficient (abstain — FR-5.3.4)

10. Security, RBAC & audit — deep dive  (emphasis area)  (4.10, FR-5.1/5.6)

10.1 Authentication  (FR-5.1.5)

Primary: Keycloak as OIDC provider (also SAML-capable) — the SPA does Authorization-Code + PKCE; API validates the JWT against Keycloak JWKS on every request.

Fallback: local accounts (Keycloak local realm) for environments without an org IdP.

Sessions: short-lived access token + refresh; API is stateless (token-verified per call). No AI/query route is reachable unauthenticated (FR-5.3.6).

10.2 Authorization — two roles + classification enforcement  (FR-5.1.6/5.1.7)

Enforcement pattern: a single FastAPI dependency require_role(...) resolves {user, role, clearance} from the token and gates each route (see §9.2 RBAC column). Admin-only: upload/delete/config/templates/connectors/audit. User: query/summarize/report-draft/dashboards.

Classification/access-tag enforcement at retrieval (the important one): a chunk's classification + access_tags (captured at ingestion, 4.8/6.5) are indexed into both Qdrant payload and OpenSearch. Every retrieval injects a mandatory filter derived from the user's clearance/tags — so a user can never retrieve, cite, or even see the existence of a passage above their clearance. Enforcement is inside the search (pre-filter), never a post-hoc trim, so nothing leaks via ranking or counts.

Why enforce at retrieval, not just at the document list: the RAG answer is assembled from chunks; if authorization lived only at the document API, a query could still surface a forbidden passage in an answer. The retrieval filter is the real security boundary for grounded answers.

10.3 Immutable audit log  (FR-5.6.1/5.6.2/5.6.3, 4.10)

Every query, answer, document access, export, and admin action -> one audit_events row.

Tamper-evident: append-only; each row stores hash = H(prev_hash ‖ canonical(event)) — a hash chain, so any deletion/edit breaks the chain and is detectable. Writes are insert-only (no UPDATE/DELETE grant on the table for the app role).

Source-of-answer logging: answers.source_chunk_ids + provider/model are stored, so any past answer can be re-verified against the exact documents used (FR-5.6.3) — click "verify" re-resolves those chunks.

Admin-searchable + exportable (GET /audit, /audit/export).

10.4 Secret store  (4.8 Rules)

Connector credentials + provider API keys live in a secret store (HashiCorp Vault, or K8s sealed-secrets in prod; env-injected for the Compose demo), referenced by connectors.secret_ref. Never persisted in Postgres or logs.

10.5 Encryption & posture

TLS in transit; volume + object encryption at rest (§8.5). Target posture aligned to DPDP Act 2023 / CERT-In directions / MoD-DRDO guidance — documented, not certified (POC non-goal). Production = no outbound network (air-gap); demo restricted to fictional data because the cloud provider means egress.

10.6 AI-specific safety

Prompt injection from documents: retrieved passages are inserted as fenced data, never as instructions; the system prompt states untrusted content cannot change instructions. Text-to-SQL is whitelisted + read-only + LIMIT-guarded (§5.8).

Rate limiting on query/generate (429) to protect the model backends.

Abstention is itself a safety control against fabrication (§5.5).

11. Frontend & high-end UX  (emphasis area — "high-end UI")

11.1 Design direction

A defense-grade, high-trust command-console aesthetic: calm, dense-but-legible, precision over decoration. Dark tactical theme as default (deep slate/graphite, single restrained accent for interactive/AI elements, semantic colors reserved for status), optional light theme. Serious typography (a technical sans for UI + monospace for IDs/citations). Motion is restrained and purposeful (streaming caret, citation-hover, drill-down transitions) — never playful. Persistent classification banner top/bottom per active scope. The bar: it should look like a system an operations room trusts, not a generic SaaS chat.

(At build time, invoke the frontend-design / ui-ux-pro-max skill to lock the design system before coding — this section specifies intent; the skill produces the concrete tokens/components.)

11.2 Design system & libraries

React + TS + Vite · Tailwind (design tokens) · shadcn/ui + Radix primitives (accessible, ownable) · TanStack Query (server state + streaming) · Zustand (session/UI state) · Recharts (dashboards) · a PDF viewer (PDF.js) for the source-highlight pane. WCAG-AA contrast, full keyboard nav, focus-visible, reduced-motion honored.

11.3 Screens (screen-by-screen)

1. Ask / Chat (primary). Question box with scope chips (collection/type/unit/date); streamed answer with inline citation pills [S1]; right-rail evidence list; abstain state renders a clear "Insufficient sources in the corpus" card (not a fake answer). Multi-turn thread.

2. Source viewer. Clicking a citation opens the document at the exact page with the passage highlighted (PDF.js + bbox anchors); revision badge; "this is superseded" warning where relevant.

3. Summarize. Pick a doc or a topic + scope + format (brief/detailed/bullet/executive); cited output; export.

4. Report builder. Choose template + scope -> generated editable draft with cited fields; inline edit; export PDF/DOCX with classification marking + header/footer.

5. Dashboards. KPI tiles + bar/line/pie/table; cross-filtering all linked charts consistently (unit/equipment/date/status); drill-down from a datapoint to source records.

6. Admin console. Org/collections/roles; model-provider toggle (cloud/local) with health indicator.

7. Ingestion console. Upload (drag-drop, multi-file) + connector setup (with test-fetch feedback) + job progress & per-file load report (ok/failed + error).

8. Audit viewer. Searchable/filterable event log; per-answer "verify sources" action; export.

9. Settings. Theme, profile.

11.4 States & interaction

Skeleton loaders, streaming token render, empty/error/abstain states designed as first-class (not afterthoughts), optimistic UI where safe, citation hover -> passage preview, keyboard-navigable everywhere. Classification markings shown on every answer, export, and the app chrome.

12. Observability & ops  (FR-5.6.4)

Structured JSON logs (request_id correlated across API↔workers↔gateway); metrics: query p95 latency, retrieval/rerank/generate timings, ingest throughput, per-provider error rate, abstention rate; /health (liveness + provider/store reachability) and /metrics (Prometheus-style, admin). Optional OpenTelemetry traces across the RAG pipeline for latency debugging.

13. Deployment & environments  (Constraints §7)

13.1 Demo — Docker Compose (single node)

Services: web, api, worker, qdrant, opensearch, postgres, minio, keycloak, redis, reranker (local cross-encoder). MODEL_PROVIDER=cloud -> OpenAI keys from env/secret. One docker compose up brings the whole demo online.

13.2 Production — Kubernetes + Helm (air-gapped)

Helm charts per service; images pulled from an internal registry (no public pulls); MODEL_PROVIDER=local -> vLLM/Ollama LLM + local BGE embeddings + local reranker, all provisioned offline; GPU node(s) sized to the chosen open-weight model; secrets via Vault/sealed-secrets; TLS via internal CA; no outbound network. Only the AI provider config differs from demo — app, data model, UX identical (PRD constraint).

13.3 Config & the swap in practice

MODEL_PROVIDER + per-provider endpoints/keys are the only differences. Flipping it (admin PUT /config/model-provider or env) rebinds generate/rerank with zero data change; embed change triggers the re-index job (§7.3). Reranker is identical either way.

14. Evaluation & acceptance  (Constraints §7, Metrics §2.1)  (RAG-quality emphasis)

14.1 Golden set

A curated golden Q&A set over the fictional corpus: each item = { question, expected_answer_gist, expected_source_locations, in_corpus:bool }, including out-of-corpus questions that must abstain (§6.6). This is a hard dependency for the demo (PRD "golden set required").

14.2 Metrics (map to PRD §2.1)

| Metric | How measured |
| --- | --- |
| Retrieval hit-rate / MRR | is the correct passage in top-k, and at what rank |
| Answer faithfulness | every claim supported by cited sources (LLM-judge + human spot-check) |
| Citation correctness | each citation resolves to the supporting passage (chunk_id match) |
| Abstention correctness | out-of-corpus questions refused, not fabricated |
| Time-to-answer p95 | submit -> rendered, on demo hardware |

14.3 Harness

An offline eval runner (air-gap capable) executes the golden set against the pipeline, reports the table above, and gates changes (regression guard). Runs with either provider so demo↔prod quality is comparable.

14.4 FR traceability

Every FR-5.x.y maps to component + endpoint + eval check (matrix maintained in-repo, e.g. docs/traceability.md): 5.1.x->§9 admin/auth; 5.2.x->§6 ingest; 5.3.x->§5 + /query; 5.4.x->§5.9/5.10; 5.5.x->§5.8/§11.3; 5.6.x->§10.3/§12.

15. Implementation phases (dependency-ordered, no timelines)

Each phase lists its deliverable + exit criteria (what must be true to move on). Phases are ordered by dependency, not schedule.

Phase 0 — Foundations. Monorepo (§17), Docker Compose with all services up, Keycloak realm + two roles, Postgres schema (§8.1) via migrations, the ModelGateway Protocol with the OpenAI provider + a fake/echo provider for tests, CI.

Exit: docker compose up healthy; a stub /health green; require_role gate works; gateway swappable to fake in tests.

Phase 1 — Ingestion + gateway (real). Upload path for all file types (§6.3), OCR, structure-aware chunking + anchors, embed via gateway, index to Qdrant + OpenSearch, ingestion_jobs/files ledger + per-file report, MinIO storage, content-hash dedupe.

Exit: upload the fictional corpus; every file OK or explained; chunks searchable in both stores; re-upload is incremental.

Phase 2 — RAG core. Hybrid retrieve -> RRF -> local rerank -> grounded synthesis -> abstention guardrail -> citations; /query + /query/stream to the PRD contract; multi-turn rewrite; classification pre-filter (§10.2).

Exit: grounded cited answers on in-corpus questions; abstains on out-of-corpus; citations resolve to exact passages; answers logged with source_chunk_ids.

Phase 3 — Features. Summarization (§5.9), report templates + editable draft + PDF/DOCX export with classification marking (§5.10), Structured-Data Q&A (text-to-SQL, whitelisted/read-only) + dashboards with filtering + drill-down (§5.8/§11.3).

Exit: summarize a manual; generate -> edit -> export a report; a dashboard aggregates correctly and drills to source rows.

Phase 4 — Security, RBAC & audit hardening. OIDC end-to-end + local fallback, full RBAC coverage of §9.2, classification enforcement verified at retrieval, hash-chained immutable audit + /audit search/export + per-answer verify, secret store wired, rate limiting, prompt-injection fencing.

Exit: a user cannot hit any admin route or retrieve above clearance; audit chain verifies; connectors use secret store + test-on-save.

Phase 5 — Air-gap + evaluation. Local provider (vLLM/Ollama + BGE) behind the gateway, re-index job for the embed-signature swap (§7.3), K8s/Helm charts + internal-registry/offline model provisioning, the offline golden-set harness + FR traceability matrix.

Exit: flip MODEL_PROVIDER=local and the same demo works; golden-set metrics meet agreed thresholds; K8s deploy from internal registry only.

Phase 6 — High-end UI polish. Full design system, all nine screens (§11.3) to the design bar, source-viewer highlight, streaming, empty/abstain/error states, accessibility, classification banners.

Exit: the end-to-end demo (ask->cite->open source->summarize->report->dashboard->abstain->provider-swap) is polished and presentable.

Phases 3 and 6 can proceed in parallel with later work once Phase 2 is stable; 4 hardens across all; 5 depends on 2-3 being feature-complete.

16. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Retrieval quality below target on golden set | Tune chunk size/overlap, RRF k, rerank top-N; the eval harness is the feedback loop (§14). |
| Embed swap re-index surprises the demo | Signature-tagged collections + explicit re-index job; or run local embeddings in demo (§7.3). |
| OCR noise degrades answers | OCR-confidence flags, de-rank low-confidence chunks, surface in load report. |
| Text-to-SQL injection / runaway queries | Whitelist tables/columns, read-only role, LIMIT guards, no raw SQL from users. |
| Prompt injection via ingested documents | Passages fenced as data; system prompt hardening; abstention. |
| Air-gap model too weak vs cloud | Eval both providers; size local GPU to a capable open-weight model; reranker identical keeps ranking stable. |
| "Zero-change swap" overclaim | Be precise: generate/rerank are zero-change; embed needs re-index — documented, not hidden. |

17. Repository structure

dkip/ apps/ web/ # React/TS SPA (§11) api/ # FastAPI: routers, deps (require_role), schemas services/ rag/ # retrieve, fuse(RRF), rerank, synthesize, abstain, cite (§5) ingest/ # parse, ocr, chunk, embed, index, connectors (§6) gateway/ # base.py Protocol + providers/{openai,local,fake} (§7) structured/ # schema catalog + constrained text-to-SQL (§5.8) packages/ schemas/ # shared Pydantic/TS types (API contracts) eval/ # golden set + offline harness (§14) deploy/ compose/ # demo (§13.1) helm/ # air-gap K8s (§13.2) docs/ traceability.md # FR-5.x.y → component/endpoint/eval (§14.4)

18. Appendix — key code sketches (illustrative)

Grounded retrieve->answer (RAG core, §5):

async def answer(q: Query, user: User) -> AnswerOut: qr = await rewrite(q, session=q.session_id) # §5.7 flt = scope_filter(q.scope) & clearance_filter(user) # §10.2 (mandatory) dense = qdrant.search(embed(qr), flt, limit=50) # §5.2/5.3 lexical = opensearch.search(qr, flt, limit=50) # §5.3 fused = rrf(dense, lexical, k=60)[:40] # §5.3 ranked = gateway.rerank(qr, [c.text for c in fused]) # §5.4 (local) ev = top_k(fused, ranked, k=6) if rerank_top_score(ranked) < THRESH: # §5.5 abstain gate return AnswerOut(answer=None, grounded=False, citations=[], confidence=0.0) out = gateway.generate(build_prompt(qr, ev), temperature=0.0, stop=["INSUFFICIENT_SOURCES"]) # §5.5 checked = enforce_citations(out, ev) # §5.5 post-check audit.log_answer(user, q, checked, source_chunk_ids=[c.id for c in ev]) # §10.3 return checked

RBAC gate (API, §10.2):

def require_role(*roles): async def dep(user: User = Depends(current_user)): if user.role not in roles: raise HTTPException(403) return user return dep # @router.post("/documents", dependencies=[Depends(require_role("admin"))])

Gateway providers selected by config (§7):

def make_gateway() -> ModelGateway: return {"cloud": OpenAIGateway, "local": LocalGateway, "fake": FakeGateway}[settings.MODEL_PROVIDER]() # config only

Verification (how to prove it works end-to-end)

1. Bring up demo: docker compose up; GET /health all green; log into the SPA via Keycloak (and via local fallback).

2. Ingest: upload the fictional corpus; confirm the load report shows every file OK/failed with reasons; confirm a scanned PDF is OCR'd and answerable.

3. Grounded Q&A: ask an in-corpus question -> cited answer; click a citation -> source opens at the exact page, passage highlighted; verify answers.source_chunk_ids logged.

4. Abstain: ask an out-of-corpus question -> "insufficient sources", grounded:false, event audited.

5. Features: summarize a manual (cited); generate -> edit -> export a report as PDF and DOCX with classification marking; open a dashboard, cross-filter, drill down to source rows; ask a structured question and confirm the computed figure + contributing rows.

6. RBAC/audit: as user, confirm admin routes return 403 and above-clearance passages never appear in answers; as admin, search + export the audit log and run "verify sources" on a past answer; confirm the hash chain validates.

7. Air-gap swap: flip MODEL_PROVIDER=local, run the re-index job, and re-run steps 3-5 — identical UX, no app-code change; then run the offline golden-set harness and confirm metrics meet the agreed thresholds (§14.2).